Guía2. Desarrollo Proyecto APT

Asignatura Capstone

1. APT Projecto Progess Summary

The following sectos provides a summary of the progess achieved the APY Porject.

| APT Project Progress Summary | Progress has been made in the definition and planning of a technology platform related to pet care. The VetMap project aims to centralize information related to pet health and facilitate access to products, veterinary stores, and veterinary clinics, while also enabling order and delivery tracking. So far, we have worked on defining the problem and the proposed solution, identifying users and their needs, gathering functional and non-functional requirements, creating use cases, and developing preliminary interface designs through mockups. We have also progressed in process modeling through a TO-BE BPMN diagram and in documenting the system architecture, including its components, views, data models, and main interactions. These advances have allowed us to establish a clearer vision of the project's scope, organize the system modules, and relate the identified needs to the proposed requirements and designs. |
| --- | --- |
| Objectives | No changes have been identified regarding the project's general objectives. The purpose remains to design a platform that facilitates pet information management and connects pet owners, veterinary stores, veterinary clinics, and delivery personnel. The specific objectives remain focused on designing the functionalities and interfaces for the different user types, modeling the involved processes, and establishing a data structure and architecture that are aligned with the identified needs. |
| Methodology | The Scrum agile methodology remains in place, organized into sprints. This methodology allows activities to be distributed efficiently, progress to be reviewed regularly, and adjustments to be made according to project needs. |
| Evidence of progess | The evidence that will be presented corresponds to the documentation and designs developed throughout the project: - Requirements Definition Document: Demonstrates the identified problem, objectives, scope, and proposed functionalities of VetMap. - Use Case Model: Identifies the system actors and the main interactions each type of user will have with the platform. - Interface Mockups: Present the visual proposal and organization of functionalities for users according to their different roles. - Software Architecture Document (SAD): Presents design decisions, components, data models, and interactions considered for the solution. - Business Process Document: Includes AS-IS and TO-BE diagrams. - Change Control Matrix: Records and tracks requested and implemented project changes. - Risk Matrix: Identifies and manages project risks. - RACI Matrix: Defines roles and responsibilities among team members. - Portfolio Meeting Minutes: Records agreements, discussed topics, and commitments established during project meetings. |

2. Monitoreo del Plan de Trabajo

Examina cuidadosamente tu plan de trabajo, enfocándote especialmente en la columna de estado de avance y ajustes.

| Plan de Trabajo |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or Unit of Competency | Activities | Resources | Duration | Response | Observations | Profess Status | Adjunments |
| Rquiremests analaysis | Identify the problem, define objectives, and establish the scope of VetMap. | Business case, project documents, and team meetings. | 1 week | Luis Gonzalez | It was necessary to define the system boundaries and included functionalities. | Completed | The scope was refined, including the functions of each user type. |
| Requirements Analysis | Identify actors and document functional and non-functional requirements. | Requirements document and business case. | 1 a 2 weeks | Javier Rodriguez | Requirements document and business case. | Completed | functionalities |
| Software Design | Develop the use case model and specifications. | DAS, diagramming tools, and extended use case document. | 1 a 2 weeks | Javier Rodriguez | The SAD identifies 14 main use cases. . | Completed | The SAD identifies 14 main use cases. |
| Interface Design | Create VetMap interface mockups. | Design tools, requirements, and computers. | 2 weeks | Sebastian Rojas | Interfaces must address different user types and permissions. | Completed | Review screens to ensure they represent all defined requirements. |
| Process Modeling | Develop the TO-BE BPMN diagram for key processes. | Bizagi Modeler, requirements, and process descriptions. | 1 week | Allison Rubio | Activities, events, and gateways must be correctly connected. | Completed | Review flows and correct any inconsistencies in the diagram. |
| Architecture Design | Develop the Software Architecture Document (SAD). | Requirements document, use cases, diagrams, and editing tools. | 2 weeks | Javier Rodriguez | The SAD documents scenario, process, logical, development, and physical views. | Completed | Correct version inconsistencies, update the table of contents, and verify that all diagrams are included. |
| Data Modeling | Develop the class diagram and relational database model. | SAD, requirements, and modeling tools. | 1 week | Martín Guerrero | Models must remain consistent with system functionalities and data. | Completed | Verify relationships among entities, classes, and tables. |
| Quality and Risk Management | Review deliverables, identify risks, and maintain the risk matrix. | Risk Matrix, documents, and review tools. | Throughout the project | Allison Rubio | It is important to detect inconsistencies before deliveries. | In Progress | Record observations and verify corrections. |
| Quality and Risk Management | Review deliverables, identify risks, and maintain the risk matrix. | Risk Matrix, documents, and review tools. | Throughout the project | Allison Rubio | It is important to detect inconsistencies before deliveries. | In Progress | Record observations and verify corrections. |
| Change Control | Record and evaluate requested project changes. | Change Control Matrix and project documentation. | Throughout the project | Luis Gonzalez | Changes must be reviewed before modifying project scope. | In Progress | Keep the change matrix updated. |
| Project Monitoring | Coordinate meetings, review progress, and document agreements. | Meeting minutes, planning documents, and shared resources. | Throughout the project | Luis Gonzalez | Coordination helps identify pending tasks. | In Progress | Update tasks, responsibilities, and deadlines. |

3. Adjustments Based on Monitoring

Analyze the planned activities and identify the factors that facilitated or hindered execution of the work plan. Explain how obstacles were addressed or will be addressed. Finally, describe any adjustments made to the work plan as a result of this analysis.

Factors That Have Facilitated and/or Hindered the Development of the Work Plan: Among the factors that facilitated project development are the organization of activities, distribution of tasks among team members, and the use of support tools for producing documentation, diagrams, and mockups. In addition, the definition of project objectives and scope has provided a clear direction regarding the functionalities to be developed.

Adjusted or Removed Activities: To date, the main adjustments have been related to refining the project scope and organizing VetMap functionalities. It has been determined that both the mobile application and the web platform will be available to different types of users, each with functionalities and permissions according to their role within the system. The separation between the functions of pet owners, veterinary stores, veterinary clinics, delivery personnel, and administrators has also been reinforced. This has helped improve the organization of requirements, use cases, and interface design. No activities have been removed from the work plan, as all analysis and design tasks remain relevant for achieving the project's objectives.

Activities Not Started or Delayed: The activities requiring the greatest follow-up are the review and consolidation of use cases, mockups, the TO-BE BPMN diagram, and the software architecture documentation (4+1 model). It is necessary to verify that these elements are complete and consistent with one another before considering them finalized. Possible delays may be related to team coordination, the review of technical details, and the time required to correct inconsistencies between documents and diagrams. Tasks that have not yet been started are prioritized according to their importance relative to other deliverables. In this way, pending activities will be managed to avoid impacting subsequent project stages and to ensure that the evidence presented accurately reflects the work that has been completed.